# Evidence Index

Project: Automated Extraction and Analysis of Timing-Based Paradata Features for Survey Quality Assurance
Student: Samuel Kaoma (2022016530) · Course: CSC 4004 · Supervisor: Mr. Mofya Phiri
Repository: https://github.com/Samuelkaoma-eng/SKACE-TIME-DATA (branch main)

One page that maps every milestone and deliverable to its proof in the repository. Each link opens either a file or the exact commit that produced it.

## Point-at-everything links

- Full commit history: https://github.com/Samuelkaoma-eng/SKACE-TIME-DATA/commits/main

- Source code: https://github.com/Samuelkaoma-eng/SKACE-TIME-DATA/tree/main/src

- Tests: https://github.com/Samuelkaoma-eng/SKACE-TIME-DATA/tree/main/tests

- Official documents (Word): https://github.com/Samuelkaoma-eng/SKACE-TIME-DATA/tree/main/docs/deliverables

- Milestone tracker: https://github.com/Samuelkaoma-eng/SKACE-TIME-DATA/blob/main/docs/milestone_tracker.md

## Milestones, with proof

Due dates below mirror the Capstone system as at 19 August 2026.

| Milestone | Due | Tag | Proof: commits | Proof: files |
| --- | --- | --- | --- | --- |
| Proposal | 14/04/2026 | v-proposal-complete | 25dfe0d | docs/deliverables/SAMUEL KAOMA 2022016530 V4.pdf (submitted 26 March 2026), docs/revised_proposal.md |
| Prototype | 09/06/2026 | v-parsers-complete | dd31ba8, a88df67, 711a9ef | src/, scripts/, README.md |
| Proposal and literature review | 19/07/2026 | v-proposal-complete | 25dfe0d, 7dbc950 | docs/revised_proposal.md §2, report/final_academic_report.md §2, docs/feature_documentation.md |
| Design and parsers | 29/07/2026 | v-parsers-complete | dd31ba8, 12532f2, 711a9ef, 01b4a29 | src/parsers/, src/pipeline/controller.py, tests/test_parsers.py |
| Feature extraction and anomaly detection | 17/08/2026 | v-features-complete | a88df67, d8f16a2, 6b80831, b357fab | src/features/, src/validation/anomaly_detector.py |
| Validation and documentation | 07/09/2026 | v-validation-complete | 9211e7b, c2f1528, 57c9dc4, 52e96da | output/robustness_validation/robustness_summary.md, docs/validation_report.md, tests/ |
| Full report draft (ready for system submission) | 15/09/2026 | v-submission-package | afdfb32, e4dfaee, ca02d00 | report/final_academic_report.md, docs/deliverables/SAMUEL KAOMA 2022016530 Final Report.docx |
| Final report and submission | 29/09/2026 | v-submission-package | afdfb32, e4dfaee, 68c8418, 10e3999 | report/final_academic_report.md, docs/deliverables/ |
| Final Submission | 29/09/2026 | v-submission-package | e4dfaee, 583ef94 | docs/deliverables/, docs/milestone_tracker.md |

## What each tag points at

Tags are annotated and each one marks the commit at which that milestone’s work was actually complete, not merely started. All five are listed at https://github.com/Samuelkaoma-eng/SKACE-TIME-DATA/tags

| Tag | Commit | Date | What is verifiably present at that commit |
| --- | --- | --- | --- |
| v-proposal-complete | 25dfe0d | 04/04/2026 | Submitted proposal PDF, its Word source, the revised proposal text, and the 40-feature catalogue in docs/feature_documentation.md |
| v-parsers-complete | 711a9ef | 11/04/2026 | base_parser.py, odk_parser.py and surveycto_parser.py, the pipeline controller, and the parser unit tests |
| v-features-complete | b357fab | 06/07/2026 | All four feature modules covering the 40 catalogued features, and the anomaly detector with generator-specific tuning removed |
| v-validation-complete | 35f5c21 | 25/08/2026 | Validation report carrying the evidence set out for the 7 September milestone: validated tag, test command and output, feature coverage across all four families, metrics by anomaly type and by platform format with confusion counts, both baselines, effect sizes, and the class-imbalance check. Diagnostic on the fabricated false negatives in docs/fabricated_detection_diagnostic.md |
| v-submission-package | ca02d00 | 29/08/2026 | Final report draft, all Word deliverables, the presentation, the tracker, this index, the AI usage log, and the completed validation report included |

The tag table above records the intended commit reached by each annotated tag on main. These replace the old tag targets on the unrelated fix/entropy-threshold-relative history.

Two entries in the system, “Final report and submission” and “Final Submission”, share the 29/09/2026 date and appear to be duplicates; this is queried with the supervisor.

## Deliverables (Proposal section 4), with location

| Deliverable | Location |
| --- | --- |
| Python feature library (40 features) | src/features/, docs/feature_documentation.md, docs/feature_library_usage.md |
| Paradata format guide | docs/paradata_format_guide.md, Paradata_Format_Guide.docx |
| Synthetic validation datasets | data/synthetic_datasets/, docs/deliverables/Synthetic_Validation_Datasets/ |
| Validation report | docs/validation_report.md, Validation_Report.docx |
| Final paper | report/final_academic_report.md, SAMUEL KAOMA 2022016530 Final Report.docx |
| Structured output dataset and visualisations | output/ |
| AI Usage Log (section 9.4) | docs/ai_usage_log.md, AI_Usage_Log.docx |
| Release metadata | LICENSE, CITATION.cff, requirements-validated.txt |

## Key commits, what each one proves

| Commit | Proves |
| --- | --- |
| dd31ba8 | Modular parsers and pipeline controller built |
| 12532f2 | Hybrid file handling: both platforms in one export |
| a88df67 | Full 40-feature extraction with taxonomy alignment |
| d8f16a2 | Granular question-level and section-level exports |
| b357fab | Generator realism upgrade, detector de-tuning, held-out robustness round |
| afdfb32 | Final report with Harvard referencing and validation results |
| 01b4a29 | Clean-environment fixes: pandas 3 timestamps and the Q-01 feature |
| 52e96da | Outputs and notebook regenerated from the clean run |
| e4dfaee | Word deliverables and presentation rebuilt from the reconciled sources |
| 10e3999 | Presentation architecture diagram (latest state) |

Links resolve for anyone with access to the repository. To confirm a single point live, open the commits page and read the message and changed files for the hash named above.